EE/CprE/SE 491 WEEKLY REPORT 1

09/14 – 09/21

Group number: 06

Project title: AI Arcade

Client: Josh Clausman/SilverTree Studios

Faculty Advisor: Julie Rursch

Team Members/Role:

Alex Stoner - Software

Colten Stevens – Software

Drew Swanson - Software

Dylan Kramer - Hardware

Gavin Thennes -

Michael Berg - Hardware

(All the above information should be there in each weekly report. The format/color scheme etc need not be the same. However, please remove everything that is in a bracket from your final submission. These are just part of the template and need not be a part of the report.)

- Weekly Summary (Short summary about what the group did for the week. This should be about a paragraph in length. These are just a few questions to help you get started. What was the overall objective for the week? In general, what tasks were completed?  Were there any changes made to the project?)

This week, we met with client Josh Clausman and discussed project expectations and main goals. We also got access to the GitHub repo that we’ll be using for the project. Using this repo, we were able to emulate the project on our local devices. We started 3D printing the base of the physical arcade machine, as well as order a https://www.canakit.com/canakit-raspberry-pi-5-essentials-kit-turbine-clear.html?defpid=5153 (Raspberry Pi 5 Essentials kit) for use in the machine. Research is still ongoing as to what other materials and tech additions we want for the product.

- Past week accomplishments (Please describe/summarize as to what was done, by whom, when and, collectively as a group. This should be about a paragraph or two in length. Bulleted points are acceptable as well. Please keep only your technical details related to your project. Figures, schematics, flow diagrams, pseudocode, and project related results are acceptable, but please ensure that they are legible (clear enough to read) and to provide an explanation. If researching a topic, please add a few details about what was learned and how it is relevant to the project. If two or more people worked on a single task, be sure to distinguish how each member contributed to the task. Specific details relating to the assistance provided to other members may be included here. Do not include classwork, such as individual reflection assignments, and group meetings as part of your duties.)

- Drew Swanson: Perused project Github repo to familiarize myself with architecture and structure. Installed Rust to run AI-Arcade emulator. Cloned project git repo and ran AI-Arcade on laptop to get initial bearings of project. Researched sound systems to integrate into Raspberry Pi 5.

- Colten Stevens: I have cloned the Git repository to my local machine and ran the AI arcade code locally. I also have researched what AI-plugin to use for the project, and it seems like Claude or OpenAI would be the best candidates as they have the most pre implemented safegaurds.

- Michael Berg: I have begun the process of 3D printing the pieces needed to build the prototype arcade machine. I also began to look into the GitHub repo in order to set up the emulator. I also have investigated materials to purchase to get the prototype arcade machine working.

- Dylan Kramer: I have cloned the Git repo, set up the files in VSCode, and got the AI Arcade running locally. I also did research into what components we need, so this would run on an arcade machine, while still being power efficient. I settled on a Raspberry Pi 5 and sent it to Josh to get ordered.

- Alex Stoner: Over the past week, I set up the cloned in the repository and set up my personal machine to run the emulator locally. I set up a shared folder in OneDrive with some of the major assignments for our group and started to organize our documents. I also began working on the Lightning Talk refining our users and their needs, and creating slides.

- Gavin Thennes: Over the past week ive reviewed the repository, I have been researching the best ways to modify, store, and sort the games. I have gotten the project running locally and have started to modify it and become familiar with it.

- Pending issues (If applicable: Were there any unexpected complications? Please elaborate.)

- Colten Stevens: We need to figure out how to get AI licenses so that we can start to experiment using AI to edit the preexisting AI-arcade code.

- Individual contributions (Creating this section is optional, but it is Required to include the “Hours Worked for the Week” and their “Total Cumulative Hours” for the project for each member somewhere relevant in your report. Your individual weekly hours should be at a minimum of 6-8 hours for this course. So please manage your time well. Also, ensure that individual contributions support your claim to the weekly hours. Be honest with the reports.)

| NAME | Individual Contributions (Quick list of contributions. This should be short.) | Hours this week | HOURS cumulative |
| --- | --- | --- | --- |
| Drew Swanson | Got the local emulator to run on my laptop, played all current retro games without AI usage. | 3 | 3 |
| Colten Stevens | Got the local emulator to run on my laptop, played the current retro games, researched suggested AI plugins | 3 | 3 |
| Michael Berg | Began 3D printing the pieces for the prototype arcade machine. | 3 | 3 |
| Dylan Kramer | Researched components and got an order placed for a Raspberry Pi 5. Also got the local emulator to run on my laptop and played a retro game. | 3 | 3 |
| Alex Stoner | I got the emulator running locally. Established the shared drive and set up our documents for the semester. Started the slide show for lightning talk and expanded users and needs. | 3 | 3 |
| Gavin Thennes | Over the past week ive reviewed the repository, I have been researching the best ways to modify, store, and sort the games. I have gotten the project running locally and have started to modify it and become familiar with it. | 3 | 3 |

- Comments and extended discussion (Optional)

Feel free to discuss non-technical issues related to your project.

- Plans for the upcoming week (Please describe duties for the upcoming week for each member.  What is(are) the task(s)?, Who will contribute to it? Be as concise as possible.)

- Colten Stevens: I plan on meeting with the software group to implement the AI element of the project to the preexisting code. This will include getting licenses as well as running the code to be able to test its functionality.

- Drew Swanson: Getting the AI window as well as emulator to work locally and get the AI modifying games. Hopefully receive the Raspberry Pi 5 and start printing physical game cabinet.

- Michael Berg: I plan on putting together the pieces of the arcade machine after I get all the pieces printed. I also plan on getting a list of needed materials to our advisor so that they can get ordered.

- Dylan Kramer: I plan on getting a meeting scheduled with our faculty advisor to fill her in on the project and get her advice. I also plan to get the rest of the necessary components researched and ordered, as well as get my ChatGPT API connected to the codebase to test the use of external-AI instead of local.

- Alex Stoner: I plan to investigate getting an AI model that I can connect to the emulator. I also plan to start investigating how to implement AI safeguards and start investigating user testing to create quality tests to understand our user needs.

- Gavin Thennes: I plan on getting the full project working locally, and to start planning serious modifications and design language for the project.

Grading criteria

Each weekly report is worth 10 points. Scores will be awarded as follows:

    - 8 – 10: Progress for your project seems to be suitable. Documentation and hours reported by team members are adequate.

    - 6 – 8: There is scope of improvement both in your report and your project progress. Can consult with instructor/TA after class for further inputs.

    - < 6: Please talk to instructors/TA after class hours about any difficulties that you/your team is facing.

Each weekly report should be unique in that they have a unique set of supporting details for your contributions. So please do not just copy your reports from the previous week. In addition, please avoid any personal pronouns (he, she, I, you). Try to keep your reports as neat as possible.